NYL Clinical Intelligence Platform

Sprint Backlog — Technical Stories & Spikes

Phase 1: MedHub Replacement PoC  |  Backend Only  |  2-Developer Team

Generated: 02 June 2026

Legend & Story Point Scale

| Story Type | Points | Meaning |
| --- | --- | --- |
| Spike (Yellow) | 2–3 pts | Time-boxed research — output is a documented recommendation, not working code |
| Technical Story (Blue) | 2–8 pts | Buildable unit of work — output is tested, working software or configuration |
| 2 pts |  | Small, well-understood, low risk |
| 3 pts |  | Moderate, some research or unknowns |
| 5 pts |  | Complex, multiple components involved |
| 8 pts |  | Large — consider splitting; acceptable only for foundational PoC stories |

Backlog Summary

| ID | Title | Type | Points | Epic |
| --- | --- | --- | --- | --- |
| CIP-001 | Evaluate Nexus Studio Text Extraction Reusability | Spike | 3 | 1 |
| CIP-002 | Configure S3 Bucket for Real-Time PDF Ingestion | Technical Story | 2 | 1 |
| CIP-003 | Implement Async Textract Pipeline for PDF Text Extraction | Technical Story | 5 | 1 |
| CIP-004 | Evaluate Multimodal Model Requirement for Scanned Clinical Documents | Spike | 3 | 1 |
| CIP-005 | Evaluate AWS Comprehend Medical vs Alternatives for Entity Extraction | Spike | 3 | 2 |
| CIP-006 | Implement Document Chunking Strategy for Comprehend Medical 20K Limit | Technical Story | 5 | 2 |
| CIP-007 | Evaluate Comprehend Medical Batch Job vs Real-Time API | Spike | 2 | 2 |
| CIP-008 | Implement Comprehend Medical Entity Extraction and S3 Storage | Technical Story | 5 | 2 |
| CIP-009 | Evaluate Nexus Knowledge Base Reuse with Comprehend Medical Hook | Spike | 3 | 2 |
| CIP-010 | Evaluate Storage Strategy: Dual DB vs Direct-to-PGVector After Comprehend | Spike | 3 | 3 |
| CIP-011 | Evaluate Nucleus Embedding Model and RAG Service Reusability | Spike | 3 | 3 |
| CIP-012 | Build PGVector Embedding Pipeline for Clinical Text | Technical Story | 5 | 3 |
| CIP-013 | Evaluate Best Bedrock LLM Model for Clinical Summarisation | Spike | 3 | 4 |
| CIP-014 | Implement SOAP Summary Generation via Bedrock RAG Pipeline | Technical Story | 8 | 4 |
| CIP-015 | Implement Delta Insights Generation (Changes Since Prior Assessment) | Technical Story | 5 | 4 |
| CIP-016 | Define PostgreSQL Schema for Summaries, Insights, and Metadata | Spike | 2 | 5 |
| CIP-017 | Define S3 Folder Structure and Categorisation Strategy for Pipeline Artefacts | Spike | 2 | 5 |
| CIP-018 | Evaluate AWS Neptune Graph DB for Claim Relationship Modelling | Spike | 3 | 6 |
| CIP-019 | Evaluate LLMGraphTransformer for Automated Node and Edge Creation | Spike | 3 | 6 |
| CIP-020 | Build Neptune Graph DB PoC: Schema, Nodes, and Relationships | Technical Story | 8 | 6 |
| CIP-021 | Evaluate Graph DB Retrieval Patterns for Historical Clinical Insights | Spike | 3 | 6 |
| CIP-022 | Implement Pipeline Audit Logging for HIPAA Compliance | Technical Story | 3 | 7 |
| CIP-023 | Implement Claim-Level Document Aggregation | Technical Story | 5 | 7 |
|  | TOTAL STORY POINTS |  | 87 |  |

EPIC 1 Document Ingestion & Text Extraction

| CIP-001 Spike | Evaluate Nexus Studio Text Extraction Reusability Story Points: 3 |
| --- | --- |
| User Story | As a solution architect, I want to evaluate how much of the existing Nexus Studio text extraction process can be reused in the Clinical Intelligence Platform, so that we avoid duplication and accelerate delivery. |
| Acceptance Criteria | - Review Nexus Studio extraction pipeline and document its capabilities (OCR, page metadata, scanned PDF support). - Identify components that are directly reusable vs. those needing adaptation for LTD medical PDFs. - Produce a spike report with a clear reuse vs. rebuild recommendation and rationale. - Include any identified risks — licensing, HIPAA compliance, dependency versions. |
| Technical Notes | Focus on APS summaries, scanned physician notes, and multi-hundred-page PDFs as test cases against Nexus output quality. |

| CIP-002 Technical Story | Configure S3 Bucket for Real-Time PDF Ingestion Story Points: 2 |
| --- | --- |
| User Story | As a platform engineer, I want to configure an S3 bucket with event-driven triggers, so that any uploaded medical PDF is automatically routed to the processing pipeline without manual intervention. |
| Acceptance Criteria | - S3 bucket created with versioning enabled and SSE-KMS encryption (HIPAA compliant). - S3 event notification configured to trigger downstream Lambda/SQS on s3:ObjectCreated events for .pdf objects. - Bucket policy restricts access to authorised IAM roles only; public access blocked. - Multi-document uploads for the same claim_id are correctly routed and do not overwrite each other. - Upload event includes claim_id and claimant_id as S3 object metadata tags. |
| Technical Notes | Tag objects with claim_id, claimant_id, doc_type at upload time — these tags propagate through the pipeline. |

| CIP-003 Technical Story | Implement Async Textract Pipeline for PDF Text Extraction Story Points: 5 |
| --- | --- |
| User Story | As a platform engineer, I want to extract text and page-level metadata from uploaded PDFs using AWS Textract, so that downstream NLP and summarisation processes have structured, page-aware text input. |
| Acceptance Criteria | - Textract StartDocumentTextDetection (async) invoked on S3 object arrival; synchronous API not used for large docs. - Extracted text preserved with page number metadata for each text block. - Scanned PDFs (including handwritten clinical notes) processed via Textract OCR with acceptable accuracy. - Extraction results stored in S3 (raw JSON) with claim_id and page index in the key path. - Failed extractions trigger a dead-letter queue (DLQ) entry with error details for retry. - Processing time for a 200-page PDF completes within 3 minutes. |
| Technical Notes | Use StartDocumentTextDetection + GetDocumentTextDetection polling pattern. Store raw Textract JSON in s3://cip-extracts/{claim_id}/{doc_id}/textract_raw.json. |

| CIP-004 Spike | Evaluate Multimodal Model Requirement for Scanned Clinical Documents Story Points: 3 |
| --- | --- |
| User Story | As a solution architect, I want to evaluate whether a multimodal LLM is needed for processing scanned medical PDFs, so that we make an informed architectural decision before committing to Textract-only extraction. |
| Acceptance Criteria | - Test a representative sample of NYL scanned PDFs (handwritten notes, lab reports) through Textract OCR. - Compare Textract output quality against a multimodal model (e.g., Claude claude-sonnet-4-20250514 vision) on the same samples. - Produce accuracy comparison on: entity recognition, legibility of handwritten text, table extraction. - Spike report recommends one of: Textract-only, multimodal-only, or hybrid approach with justification. |
| Technical Notes | Use 10–15 representative scanned document pages as evaluation set. Score on completeness and entity fidelity. |

EPIC 2 Medical Entity Extraction (Comprehend Medical)

| CIP-005 Spike | Evaluate AWS Comprehend Medical vs Alternatives for Entity Extraction Story Points: 3 |
| --- | --- |
| User Story | As a solution architect, I want to evaluate AWS Comprehend Medical against alternative NLP tools, so that we select the most accurate and cost-effective entity extraction service for LTD medical documents. |
| Acceptance Criteria | - Evaluate Comprehend Medical, Amazon Bedrock (LLM-based extraction), and any relevant ETL approaches. - Test entity extraction quality on: diagnoses (ICD-10-CM), medications (RxNorm), and medical providers. - Assess 20,000 character API limit of Comprehend Medical and its impact on large documents. - Evaluate cost per document for each option at expected NYL document volumes. - Spike report recommends a primary tool and justifies the decision with evidence. |
| Technical Notes | Also assess whether Bedrock Claude can replace Comprehend Medical entirely via prompt-based entity extraction with structured JSON output. |

| CIP-006 Technical Story | Implement Document Chunking Strategy for Comprehend Medical 20K Limit Story Points: 5 |
| --- | --- |
| User Story | As a platform engineer, I want to chunk large medical documents before sending to Comprehend Medical, so that documents exceeding the 20,000 character API limit are processed completely without data loss. |
| Acceptance Criteria | - Chunking algorithm splits Textract output into segments ≤ 18,500 characters (buffer below 20K limit). - Chunks split at sentence or paragraph boundaries — never mid-sentence. - Each chunk retains its source page number reference for downstream citation. - All chunks for a document are processed and results merged back into a single entity list. - Duplicate entities appearing across chunk boundaries are deduplicated by entity text + type. - Unit tests cover: exact-limit documents, multi-chunk documents, single-chunk documents. |
| Technical Notes | Page boundary metadata from Textract must be preserved through chunking. Consider sentence tokenisation using NLTK or simple regex on period+space patterns. |

| CIP-007 Spike | Evaluate Comprehend Medical Batch Job vs Real-Time API Story Points: 2 |
| --- | --- |
| User Story | As a solution architect, I want to evaluate whether Comprehend Medical Batch Jobs are appropriate for this pipeline, so that we choose the right processing mode balancing latency, cost, and throughput. |
| Acceptance Criteria | - Compare real-time API vs batch job on: latency, cost per document, throughput limits, operational complexity. - Assess intraday processing requirement (documents processed within minutes) against batch job turnaround time. - Identify whether batch mode can satisfy the real-time SLA defined in Phase 1 success criteria. - Spike report recommends real-time or batch with clear decision criteria. |
| Technical Notes | Batch jobs require S3 input/output and have higher latency. Likely recommendation is real-time for PoC; batch for cost optimisation at scale. |

| CIP-008 Technical Story | Implement Comprehend Medical Entity Extraction and S3 Storage Story Points: 5 |
| --- | --- |
| User Story | As a platform engineer, I want to extract medical entities from Textract output using Comprehend Medical and store results in S3, so that downstream processes have structured, coded clinical data with page-level provenance. |
| Acceptance Criteria | - Comprehend Medical DetectEntitiesV2 called per chunk; entities extracted: diagnoses, medications, providers, anatomy. - ICD-10-CM codes mapped to diagnosis entities; RxNorm codes mapped to medication entities where available. - Each entity record includes: entity text, type, score, ICD/RxNorm code, source page number, chunk index. - Aggregated entity JSON stored in S3 at s3://cip-extracts/{claim_id}/{doc_id}/entities.json. - Extraction errors logged with entity type and page reference; pipeline does not halt on partial failures. |
| Technical Notes | Evaluate CIP-005 spike outcome before implementing — Comprehend Medical may be substituted with Bedrock-based extraction. |

| CIP-009 Spike | Evaluate Nexus Knowledge Base Reuse with Comprehend Medical Hook Story Points: 3 |
| --- | --- |
| User Story | As a solution architect, I want to evaluate whether the existing Nexus Knowledge Base can be reused with a Comprehend Medical hook added, so that we leverage existing infrastructure rather than building a new NLP pipeline from scratch. |
| Acceptance Criteria | - Review Nexus Knowledge Base architecture — ingestion pipeline, chunking, embedding, and retrieval layers. - Identify insertion points where Comprehend Medical entity extraction can be hooked in post-ingestion. - Assess whether Nexus KB chunking strategy is compatible with Comprehend Medical 20K character limit. - Spike report recommends: full reuse, partial reuse with hook, or independent pipeline — with rationale. |
| Technical Notes | Key question: does Nexus KB preserve page-level metadata per chunk? Citation requirement depends on this. |

EPIC 3 Vector Layer, Embeddings & RAG

| CIP-010 Spike | Evaluate Storage Strategy: Dual DB vs Direct-to-PGVector After Comprehend Story Points: 3 |
| --- | --- |
| User Story | As a solution architect, I want to evaluate whether Comprehend Medical output should be stored in a separate database before embedding or passed directly to PGVector, so that we choose the most efficient and maintainable storage architecture. |
| Acceptance Criteria | - Evaluate Option A: Store Comprehend output in RDS/DynamoDB first, then embed and store in PGVector. - Evaluate Option B: Pass Comprehend output directly to embedding pipeline and store only in PGVector with metadata. - Assess trade-offs: query flexibility, data duplication, replay capability, operational complexity. - Spike report recommends one option with architecture diagram and rationale. |
| Technical Notes | Consider future requirement: re-processing documents with a new embedding model. Option A (separate store) makes replay easier. |

| CIP-011 Spike | Evaluate Nucleus Embedding Model and RAG Service Reusability Story Points: 3 |
| --- | --- |
| User Story | As a solution architect, I want to evaluate whether the Nucleus embedding model and RAG services can be reused for the Clinical Intelligence Platform, so that we avoid rebuilding shared infrastructure. |
| Acceptance Criteria | - Review Nucleus embedding model: model type, dimensions, domain (general vs. biomedical), and API contract. - Assess whether Nucleus embedding quality is sufficient for clinical text (medical terminology, ICD codes, SOAP notes). - Review Nucleus RAG retrieval API: chunking strategy, similarity metric, metadata filtering capability. - Identify gaps: what would need to be added or modified for clinical use case. - Spike report recommends: reuse as-is, reuse with adaptation, or deploy separate clinical embedding model. |
| Technical Notes | Consider biomedical embedding models (e.g., AWS Bedrock Titan Embeddings, or ClinicalBERT-based) if Nucleus is general-purpose. |

| CIP-012 Technical Story | Build PGVector Embedding Pipeline for Clinical Text Story Points: 5 |
| --- | --- |
| User Story | As a platform engineer, I want to embed processed clinical text chunks and store them in PGVector, so that semantic search and citation-based retrieval are available for summarisation and insight generation. |
| Acceptance Criteria | - Clinical text chunks (from Textract + entity enrichment) embedded using selected model (outcome of CIP-011). - Each embedding stored in PGVector with metadata: claim_id, claimant_id, doc_id, page_number, chunk_index, entity_types present. - Cosine similarity search returns top-K chunks for a given query with page-level provenance intact. - PGVector schema versioned; embedding model name and dimension stored as schema metadata. - Bulk ingestion of 200-page document completes embedding and storage within 5 minutes. |
| Technical Notes | Use RDS PostgreSQL with pgvector extension on AWS. Schema: id, claim_id, doc_id, page_num, chunk_text, embedding vector(1536), metadata jsonb. |

EPIC 4 LLM Layer — Summarisation & Insights

| CIP-013 Spike | Evaluate Best Bedrock LLM Model for Clinical Summarisation Story Points: 3 |
| --- | --- |
| User Story | As a solution architect, I want to evaluate which AWS Bedrock model produces the best clinical summaries and insights, so that we select the optimal LLM before building the summarisation pipeline. |
| Acceptance Criteria | - Evaluate Claude claude-sonnet-4-20250514, Claude Haiku, and at least one Titan or Llama model on clinical summarisation. - Test on: SOAP structure adherence, clinical accuracy, hallucination rate, page citation fidelity. - Evaluate structured output capability (JSON mode / tool use) for each model. - Compare cost per summary at expected NYL document volumes. - Spike report recommends primary model and fallback, with evaluation scorecard. |
| Technical Notes | Use 5–10 real (de-identified) or synthetic LTD medical documents as evaluation set. Score SOAP structure, citation accuracy, and factual grounding. |

| CIP-014 Technical Story | Implement SOAP Summary Generation via Bedrock RAG Pipeline Story Points: 8 |
| --- | --- |
| User Story | As a claims manager, I want a SOAP-structured medical summary generated automatically for each processed document, so that I can review clinical content without reading the full PDF. |
| Acceptance Criteria | - For each processed document, RAG retrieval fetches relevant chunks from PGVector using claim_id filter. - Bedrock Claude (selected from CIP-013) invoked with retrieved chunks and prompt engineered for SOAP structure. - Generated summary contains four clearly labelled sections: Subjective, Objective, Assessment, Plan. - Every clinical claim in the summary is anchored to a source page citation: [Doc: {doc_id}, Page: {n}]. - Summary stored in PostgreSQL: claim_id, doc_id, summary_text, citations JSON, model_id, generated_at. - Summary generation for a single document completes within 60 seconds. - Prompt and model version logged in audit table for HIPAA traceability. |
| Technical Notes | Story is 8 points — consider splitting into: (a) RAG retrieval + prompt engineering, (b) citation anchoring + storage, if team prefers. Requires CIP-012 complete. |

| CIP-015 Technical Story | Implement Delta Insights Generation (Changes Since Prior Assessment) Story Points: 5 |
| --- | --- |
| User Story | As a claims manager, I want to see what has changed since the previous document assessment, so that I can quickly identify new diagnoses, medication changes, or new providers without re-reading historical documents. |
| Acceptance Criteria | - For each new document, system retrieves the most recent prior summary for the same claimant from PostgreSQL. - Bedrock LLM compares current entity set against prior entity set and generates a structured delta. - Delta output identifies: new diagnoses added, diagnoses resolved, medication changes, new providers. - Delta insights stored alongside summary in PostgreSQL with reference to prior_doc_id. - If no prior document exists for claimant, delta section returns "First document for this claimant." - Each delta observation includes a page citation from the current document. |
| Technical Notes | Delta is computed by comparing current doc entities against prior doc entities, then prompting LLM to narrate the clinical significance of the changes. |

EPIC 5 Storage Layer — PostgreSQL & S3

| CIP-016 Spike | Define PostgreSQL Schema for Summaries, Insights, and Metadata Story Points: 2 |
| --- | --- |
| User Story | As a platform engineer, I want a defined PostgreSQL schema for storing all pipeline outputs, so that summaries, insights, entities, and audit logs are consistently structured and queryable. |
| Acceptance Criteria | - Schema covers tables: claims, claimants, documents, entities, summaries, insights, audit_log. - Foreign key relationships defined: claim → claimant, document → claim, summary → document. - Schema supports multiple documents per claim and chronological ordering by doc_received_at. - Schema DDL reviewed and approved by at least one other team member. - Schema documented in ADR (Architecture Decision Record) with field-level descriptions. |
| Technical Notes | Include claim_id, claimant_id, doc_type, doc_received_at as first-class indexed columns for efficient retrieval. |

| CIP-017 Spike | Define S3 Folder Structure and Categorisation Strategy for Pipeline Artefacts Story Points: 2 |
| --- | --- |
| User Story | As a platform engineer, I want a defined S3 folder structure for storing all pipeline artefacts, so that raw extracts, entity outputs, and intermediate results are organised, traceable, and lifecycle-manageable. |
| Acceptance Criteria | - Folder structure defined: /{env}/{claim_id}/{doc_id}/{stage}/ for each pipeline stage. - Stages covered: raw-pdf, textract-output, entities, embeddings-meta, audit. - Object tagging strategy defined: claim_id, claimant_id, doc_type, pipeline_stage, processed_at. - S3 lifecycle policy defined: transition to Glacier after 90 days, retain for 7 years (HIPAA). - Structure documented and agreed with team before implementation begins. |
| Technical Notes | Consistent key naming is critical — all downstream Lambda functions depend on predictable S3 key patterns. |

EPIC 6 Graph Layer — AWS Neptune

| CIP-018 Spike | Evaluate AWS Neptune Graph DB for Claim Relationship Modelling Story Points: 3 |
| --- | --- |
| User Story | As a solution architect, I want to evaluate AWS Neptune as the graph database for the Clinical Intelligence Platform, so that we confirm it meets our requirements for claim-claimant-event relationship modelling. |
| Acceptance Criteria | - Evaluate Neptune (Property Graph + Gremlin) against the platform requirements: claim relationships, claimant history, medical event connections. - Assess Neptune HIPAA BAA coverage and VPC deployment options. - Evaluate Neptune vs. RDS PostgreSQL with graph extensions for this use case (complexity vs. capability trade-off). - Assess LLMGraphTransformer compatibility with Neptune Gremlin API. - Spike report recommends Neptune or alternative with justification. |
| Technical Notes | Key question: is a dedicated graph DB justified for Phase 1 PoC, or can a relational model satisfy the relationship queries initially? |

| CIP-019 Spike | Evaluate LLMGraphTransformer for Automated Node and Edge Creation Story Points: 3 |
| --- | --- |
| User Story | As a platform engineer, I want to evaluate LLMGraphTransformer for automatically creating graph nodes and edges from clinical text, so that we determine whether automated graph construction is viable before manual schema design. |
| Acceptance Criteria | - Deploy LLMGraphTransformer (LangChain) against a sample of processed clinical entity outputs. - Evaluate quality of auto-generated nodes (Claimant, Claim, Diagnosis, Medication, Provider, Event) and edges. - Identify hallucinated or incorrect relationships introduced by the transformer. - Compare auto-generated graph structure against a manually designed schema for the same sample. - Spike report recommends: LLMGraphTransformer as primary, hybrid, or manual schema-only approach. |
| Technical Notes | Run against Comprehend Medical entity output (CIP-008) as input. Assess whether transformer can infer temporal relationships (diagnosis added on date X). |

| CIP-020 Technical Story | Build Neptune Graph DB PoC: Schema, Nodes, and Relationships Story Points: 8 |
| --- | --- |
| User Story | As a platform engineer, I want to build a Neptune graph DB PoC with a defined schema for claims, claimants, and medical events, so that we validate the graph layer architecture before committing to full implementation. |
| Acceptance Criteria | - Neptune instance provisioned in VPC with HIPAA-compliant configuration. - Graph schema defined: nodes — Claimant, Claim, Document, Diagnosis, Medication, Provider; edges — HAS_CLAIM, HAS_DOCUMENT, HAS_DIAGNOSIS, PRESCRIBED, TREATED_BY, PRECEDED_BY. - Sample data loaded: minimum 3 claimants, 2 claims each, 3 documents per claim. - Gremlin queries validated: fetch all diagnoses for a claimant, fetch claim timeline, fetch provider history. - PRECEDED_BY edges correctly represent chronological document ordering for longitudinal history. - PoC documented with schema diagram and sample Gremlin query library. |
| Technical Notes | Requires CIP-018 and CIP-019 spike outcomes. Story is 8 points — acceptable for PoC given architectural significance. |

| CIP-021 Spike | Evaluate Graph DB Retrieval Patterns for Historical Clinical Insights Story Points: 3 |
| --- | --- |
| User Story | As a solution architect, I want to evaluate how clinical insights will be retrieved from the graph DB, so that we validate the graph layer can support longitudinal and contextual insight generation. |
| Acceptance Criteria | - Define 5 representative retrieval queries: claimant diagnosis timeline, medication changes over time, provider changes, claim escalation history, co-occurring conditions. - Execute queries against Neptune PoC (CIP-020) and measure response time. - Evaluate whether graph traversal produces richer insights than equivalent SQL queries on PostgreSQL. - Assess integration pattern: does Bedrock LLM query Neptune directly or via a Lambda intermediary? - Spike report documents recommended retrieval patterns and integration approach. |

EPIC 7 Governance, Audit & HIPAA Compliance

| CIP-022 Technical Story | Implement Pipeline Audit Logging for HIPAA Compliance Story Points: 3 |
| --- | --- |
| User Story | As a compliance officer, I want every pipeline action — document access, entity extraction, LLM invocation, and summary generation — logged with user and timestamp, so that we satisfy HIPAA audit trail requirements. |
| Acceptance Criteria | - Audit log captures: event_type, claim_id, doc_id, user_id (or service_id), action, timestamp, outcome (success/failure). - LLM invocations logged: model_id, prompt_hash, input_token_count, output_token_count, latency_ms. - Audit logs written to a dedicated RDS table and also streamed to CloudWatch Logs. - Audit log table is append-only — no update or delete operations permitted. - Log retention set to minimum 6 years in CloudWatch (HIPAA requirement). |

| CIP-023 Technical Story | Implement Claim-Level Document Aggregation Story Points: 5 |
| --- | --- |
| User Story | As a claims manager, I want a unified view of all documents processed under a single claim, so that I can see the complete clinical picture for a claim without navigating individual document summaries. |
| Acceptance Criteria | - Aggregation triggered after each new document is fully processed for a claim. - Aggregate view includes: list of all documents (doc_type, received_at, status), merged entity list deduplicated across documents, chronological summary timeline. - Claim-level aggregate stored in PostgreSQL claims table as a JSONB column. - Aggregation handles partial failures — if one doc fails processing, aggregate reflects remaining docs with a warning flag. - API endpoint (internal) returns claim aggregate by claim_id. |
| Technical Notes | This story delivers the "multiple documents per claim + claim-level aggregation" requirement. Depends on CIP-016 schema. |